manhwa-ocr

The Fully Automatic Recap Video Factory

High-level design, the loopholes in the first idea, and the build plan

| Item | Detail |
| --- | --- |
| Goal | Paste chapter links, walk away. Come back to unlisted YouTube videos with a human-sounding AI voice, nothing cut off, nothing mismatched. |
| Runs on | One Windows laptop (4 cores). Terminal and one double-click launcher. No Docker. |
| AI used for | Transcription, recap writing, panel perception, sampled reviews. Everything else is local code. |
| Status | Proposal. Nothing in this document is built yet, except where marked [Measured]. |
| Date | 15 October 2026 |

How to read the tags. [Measured] means I measured it on this machine on Chapter 8. [Estimate] is my reasoned guess. [Unverified] is something I believe but have not been able to check; check it before relying on it.

# 1. Executive summary

The first idea was: links in, transcripts and recaps by AI, you record the audio, one button builds all videos, review agents check them twice, upload unlisted. It is the right goal. It has twelve loopholes that would make it slow, fragile, or wrong in practice. This document keeps the goal and changes the design.

Five design changes matter most:

- Generate the narration automatically (text-to-speech), one sentence at a time. This removes the human recording step, and also removes the biggest source of picture/audio mismatch: with per-sentence audio we know the exact length of every sentence, so whisper-based guessing is no longer needed.

- Perceive once, decide with code. One vision-model pass per panel records where faces, speech bubbles, sound effects and watermarks are, and how important the panel is. Code then crops using exact boxes. This prevents cut faces instead of hunting for them afterwards, and it is the real fix for the “no face” complaint.

- Write the script shot-first. Today the script is written first and the pictures are fitted to it, which forces filler panels and timing hacks. In the new design the story is split into beats, each beat knows how many panels it needs, and the script for that beat is written to the length those panels need.

- Use AI reviewers only where meaning matters. Sync, cropping and quality are measured by code (cheap, repeatable). The vision model reviews a sample and the flagged shots, with an accept-only-if-better rule and a hard cap, so loops cannot run forever.

- Make it a durable queue. Every chapter is a job with saved state. A crash, reboot or API error resumes where it stopped, and one bad chapter never blocks the others.

Target numbers [Estimate] About 15 to 20 minutes from audio-free start to uploaded video for one chapter. Because planning and reviews overlap with the next render, throughput is about 9 to 10 minutes per video, so 10 chapters take roughly 1.5 to 3 hours with no one at the keyboard. Today the same work takes 2 to 3 hours of your time per video.

# 2. Goals, constraints, non-goals

### Goals

- Links in, unlisted YouTube videos out, with one command or one double-click.

- No human recording. Narration is generated, with a switch to use your own recording when you want to.

- Quality is measured, not hoped for: every video passes numeric gates before it can upload.

- Resumable and observable: you can see what each chapter is doing and why anything failed.

- Everything except AI calls runs locally.

### Constraints

- One 4-core Windows laptop. The render is CPU-bound, so only one render runs at a time.

- API-based vision and text models (DeepSeek today). No model training.

- No Docker. A Python terminal program and a .bat launcher.

### Non-goals

- Multi-machine scaling, a hosted web app, or a new UI beyond the existing local dashboard.

- Publishing public videos with no human glance. The default stays unlisted, held for you.

- Training or fine-tuning any model.

# 3. What I measured in the current system

All numbers below are from Chapter 8 (about 5 minutes of narration, 118 drawn panels) on this laptop.

| Item | Result | What it means |
| --- | --- | --- |
| Full build, before speed-ups | ~25 min [Measured] | Bubble detection and the crop search ran in slow Python loops. |
| Full build, now | 10.6 min [Measured] | Plan and checks take about 1 minute. The render is 431 s of that. |
| Per-panel cost, before to after | load+clean 2.6 s to 0.57 s crop search 1.3 s to 0.02 s | Vectorised detection and summed-area tables. The render is now the limit. |
| Panel the recap tagged is on screen | 69% of screen time [Measured] | Sampled every 0.5 s against the spoken sentence. |
| Filler panel inside the sentence | 13% | Panels added only so every drawn panel appears. |
| Tagged panel dropped earlier | 8% | An earlier AI review dropped panels the recap had tagged on purpose. |
| Real mismatch | 6% (about 19 s) | The 3-second minimum hold moves a cut 1 to 2 seconds late. |
| Heads possibly cut | 35 of 118 panels flagged | The only face finder is a skin-colour heuristic. It misses pale and white-haired characters. |
| One panel held on screen | up to ~12 s | Several sentences in a row point at one panel and merge into one shot. |
| Bitrate of the nine videos | 0.7 to 1.3 Mbit/s | Low for 1080p. Static frames hide it, motion does not. |
| Bug found in this audit | 10 of 57 sentences | The aligner overrode the recap's own tag using weak word overlap. Fixed and pushed. |

Why an agent-driven video takes 2 to 3 hours: each fix round costs a full plan and render (about 15 minutes before the speed-ups), the agent reads many large images, and most rounds re-render panels that did not change. The speed-ups and the cache already cut the machine time. The design below removes most of the agent rounds.

# 4. Loopholes in the first idea, and the fix for each

| # | Loophole | Why it hurts | Fix in this design |
| --- | --- | --- | --- |
| 1 | Review agents look at storyboard sheets | A sheet shows 24 shots at about 400 px. A cut chin or small text cannot be seen at that size. | Perceive each panel once with boxes. Review single shots at full size, and only flagged or sampled ones. |
| 2 | “Two agents re-verify” with the same model | Same model, same blind spots. Costs time and money, and agrees with itself. | Deterministic checks first. A second AI pass only on failures, with a different prompt. |
| 3 | Fix loops with no stop rule | A fix can break something else. Loops oscillate or run for hours. | Score each version. Accept a change only if the score improves. Hard cap of 2 rounds, then quarantine. |
| 4 | You record the audio | Blocks full automation. Whisper must then guess where each sentence starts, the main sync error. | Local text-to-speech per sentence. Exact durations, no guessing, free re-takes. |
| 5 | Script first, pictures fitted after | Forces filler panels, 3-second retiming, and 10-second holds. | Shot-first scripting. Each beat is written to the length its panels need. |
| 6 | “Show every panel” and “sync to the story” conflict | Showing all 118 panels in 5 minutes needs filler, which breaks sync. | Give each panel an importance score. Important panels get a full beat, minor ones go in montage shots. |
| 7 | One long terminal job | A crash loses the run. One bad chapter blocks nine good ones. | SQLite job queue, idempotent stages, per-chapter isolation, resume after reboot. |
| 8 | The render is the bottleneck | 7 of the 10.6 minutes. Reviews and uploads wait behind it. | Overlap lanes. Cut Python drawing for still frames. Test hardware encode. |
| 9 | YouTube upload assumed easy | New unverified API projects may be forced to private. Daily quota is about 6 uploads. | Upload lane with quota guard, plus a ready-to-upload folder as a fallback. See section 9. |
| 10 | Copyright and platform policy ignored | Unlisted does not stop claims. Mass-produced AI content is a policy risk. | Human gate before public, content allowlist, commentary requirements. See section 9. |
| 11 | No ground truth for the reviewers | You cannot know if a reviewer is right. | A labelled calibration set, and fault injection to test every gate. |
| 12 | Cost and disk are unbounded | 10 chapters can quietly cost real money and 2 GB of pages and videos. | Budget guard, ETA, cleanup after upload. |

# 5. Target architecture

## 5.1 Principles

- Perceive once. Ask the vision model about each panel a single time and cache the answer.

- Decide deterministically. Crops, timing and layout come from code using those cached facts.

- Verify cheaply. Numeric gates catch most faults without any model call.

- Escalate rarely. AI review runs on samples and flagged shots, never on everything.

- Never block the queue. A chapter that cannot pass is set aside with a report.

## 5.2 The pipeline

| # | Stage | Input to output | Who | Target time |
| --- | --- | --- | --- | --- |
| 1 | Ingest | links to page images | code | 1 to 3 min |
| 2 | Slice + read | pages to tiles to transcript + story memory | vision API (parallel) | 3 to 6 min |
| 3 | Panel perception (new) | panels to annotations.json: face boxes, text and bubble boxes, watermark, importance, one-line description, characters | vision API, cached | 2 to 4 min, first run only |
| 4 | Beat planning (new) | annotations + transcript to beats (1 to 4 panels each) with required duration | code + text model | < 1 min |
| 5 | Script per beat (changed) | beats to narration, tagged, with word-count limits | text model | 1 to 3 min |
| 6 | Text-to-speech (new) | each sentence to audio + exact length; loudness-normalised | local engine | 1 to 3 min |
| 7 | Plan | beats + audio lengths to shots; crops from annotations | code | < 1 min |
| 8 | Verify | numeric gates on every card and the whole plan | code | < 1 min |
| 9 | Review (sampled) | flagged and sampled shots to fixes | vision API | 1 to 3 min |
| 10 | Render | plan + audio to 1080p MP4 | code + ffmpeg | 3 to 7 min |
| 11 | Final QA | ffmpeg detectors + sampled frames of the MP4 | code + vision API | 1 to 2 min |
| 12 | Upload | MP4 + generated metadata to unlisted video | YouTube API | 2 to 6 min |
| 13 | Clean up + notify | delete page images, write report, notify | code | < 1 min |

Stages 1 to 3 run once per chapter. Stages 4 to 13 can be re-run cheaply because every stage reads and writes content-hashed files. Changing one sentence re-synthesises that sentence and re-renders only the shots that changed.

## 5.3 State and queue

- One SQLite file (factory.db) holds jobs: chapter, stage, status, attempts, last error, timings, cost. SQLite is built into Python, needs no server, and survives crashes.

- Statuses: queued, running, waiting, done, failed, quarantined. Each stage is idempotent: running it twice gives the same files.

- Three lanes: API lane (transcribe, perceive, write, review; up to 4 at once), CPU lane (render; 1 at a time), upload lane (1 at a time, quota-aware). While chapter N renders, chapter N+1 is already being planned and reviewed.

- Retries: exponential back-off for API errors, 3 attempts, then failed with the exact message. A failed chapter does not stop the others.

- Resume: on start, any running job is returned to queued. A reboot costs at most the stage that was running.

# 6. The key design changes in detail

## 6.1 Panel perception: stop guessing where faces are

Today the program finds heads by skin colour and finds bubbles by white regions with dark text. Both are heuristics that fail on this art style (pale skin, white hair, grey bubbles). Reviewing the result afterwards is the expensive way to find those mistakes.

Instead, ask the vision model once per panel and cache the answer in annotations.json:

| Field | Meaning |
| --- | --- |
| faces | A box (x0, y0, x1, y1 as fractions) per character head including hair and chin, plus the character name if known. |
| text_regions | Boxes of speech bubbles, caption boxes, sound-effect lettering, logos and watermarks, each with a type. |
| importance | 0 to 3: 0 empty or transitional, 1 background or detail, 2 story beat, 3 key moment. |
| description | One line: who is where, doing what. Also used for matching sentences to panels. |
| characters | Names present, matched against the story memory. |

With exact face and text boxes, cropping becomes a geometry problem the code solves with a guarantee: every face box inside the card with margin, no bubble box inside the card, or the panel is flagged. Bubble removal paints the exact box instead of a guessed ellipse.

Cost [Estimate]: about 100 panels per chapter, sent several per call as contact sheets, a few cents with a small hosted model, cached forever. Fallback: an optional OpenCV face detector for when the model misses a face. [Unverified] whether DeepSeek flash returns reliable boxes; Phase 0 tests exactly this.

## 6.2 Shot-first (beat) scripting

The current order is script, then audio, then alignment, then a plan that has to bend to the audio. That order causes the filler panels (13% of screen time), the retiming (12 to 19 seconds of drift), and the long holds.

The new order:

- Group consecutive panels into beats: a beat is one story moment of 1 to 4 panels.

- Each beat needs a minimum duration: panels x minimum hold (default 3 s). A beat of 2 panels needs at least 6 seconds.

- The writer produces narration for the beat within a word range derived from that duration and the speaking rate (about 2.5 to 3 words per second, to be measured with the chosen voice).

- Text-to-speech runs per sentence. If a beat's audio is too short for its panels, the beat is rewritten longer or split, automatically, up to 2 tries.

- The plan simply lays the beat's panels across the beat's measured audio length. Nothing is retimed after the fact, so picture and sound cannot drift.

Low-importance panels go into montage beats: two panels per shot, short narration or a music-only stretch. Every important panel gets a full beat. Panels with importance 0 are skipped and listed in the report. This resolves the conflict between “show everything” and “stay in sync”.

## 6.3 Automatic narration (text-to-speech)

Per-sentence synthesis gives exact timing, perfect re-takes (change one sentence, re-synthesise only it), and caching by hash of (text, voice, speed).

| Option | Runs | Notes | Verdict |
| --- | --- | --- | --- |
| Kokoro (small open model) | local, CPU | Natural for its size. Licence believed permissive (Apache-2.0) [Unverified] | Leading candidate. Needs a listening test. |
| Piper | local, CPU, fast | MIT licence [Unverified]; plainer voice | Fast fallback. |
| Edge text-to-speech package | cloud, free | Unofficial access to a Microsoft service; terms-of-service risk | Avoid for a channel you care about. |
| Paid cloud voices (Google, OpenAI, ElevenLabs) | cloud, paid | Best quality, per-character cost, needs internet | Good optional upgrade behind the same interface. |
| Voice cloning models | local, GPU preferred | Several have non-commercial licences | Skip unless licence is confirmed. |

Design: a small TTSEngine interface (synthesise(text, voice, speed) -> wav) so engines can be swapped in config. Around it: trim silence, add a 150 to 250 ms pause between sentences, normalise loudness to about -16 LUFS (YouTube normalises playback, so this avoids both clipping and quiet audio), and use a pronunciation list built from the story memory so character names are said the same way every time. Keep the manual path: if audio/chapter_N.mp3 exists, use it and fall back to whisper alignment.

Side benefit: dropping whisper removes a dependency and one to two minutes per chapter on the automatic path.

## 6.4 Quality gates (all numeric, all local)

| Gate | Pass condition | How it is measured |
| --- | --- | --- |
| Sync coverage | >= 90% of narrated time shows a panel the beat owns | Same sampling as my Chapter 8 audit, every 0.5 s. |
| Important panels | 100% of importance 2 and 3 panels appear | Plan versus annotations. |
| Face safe | 0 cards where a face box is cut | Crop box versus annotation boxes. |
| No text residue | 0 cards containing a bubble, caption, logo or watermark box | Crop box versus annotation boxes. Sound-effect lettering is allowed. |
| No blank or white frames | no frame > 90% near-white; no shot with no content | ffmpeg blackdetect, frame statistics. |
| No long freeze | no identical picture for more than 8 s | ffmpeg freezedetect. |
| Audio | loudness -16 +/-1.5 LUFS; no clipping; no silence > 2.5 s mid-narration | ffmpeg ebur128, silencedetect. |
| Duration and drift | video length = audio length +/- 0.2 s | Probe. |
| Sharpness | no card upscaled more than 1.6x; target bitrate reached | Crop size versus card size; probe. |
| Format | 1080p, 30 fps, plays from start to end | Probe and a decode of every 10th second. |

Each gate returns a number and a list of offending shots. A chapter score is the weighted sum of violations. That score is what the fix loop tries to lower.

## 6.5 AI reviewers: fewer, targeted, measured

The first idea had three reviewers before render and one after. Keep four roles, but make each one cheap and specific:

| Reviewer | What it does | Why it is not redundant |
| --- | --- | --- |
| A. Meaning match | Gets a shot image at full size and its sentence. Answers: does the picture show this? yes / no / unsure. Runs on flagged shots plus a 15% sample. | Only AI can judge meaning. Code already measured timing and tag match. |
| B. Crop and face | Runs only on shots where the numeric face gate was uncertain (no face box found), plus a 10% sample. | Catches what the annotation missed. |
| C. Visual quality | Looks at a 10% sample for blur, artefacts, odd patches. | Numeric sharpness cannot see a painted blob. |
| D. Final video | Frames every 6 s plus every cut, from the finished MP4, plus the ffmpeg detector results. | Checks the real output, not the plan. |

A reviewer never edits anything. It writes proposed fixes in the existing fixes.json format, which is validated as a whole before any of it is applied. A second pass uses a different prompt on the shots that failed, so a second look is a genuinely different look.

## 6.6 The fix loop, with a guarantee

- Compute the chapter score S0 from the numeric gates and reviewers.

- Apply fixes. Rebuild only the changed shots (the render cache already does this).

- Compute S1. Keep the change only if S1 < S0. Otherwise revert and mark those shots “needs you”.

- At most 2 rounds. Then upload if every hard gate passes, otherwise quarantine the chapter with a one-page report and thumbnails, and carry on with the next chapter.

- Hard gates (face safe, no text residue, no blank frames, audio, duration) must pass. Soft gates (sync coverage, sharpness) may pass with a warning.

## 6.7 Other improvements worth doing

- Captions for free: the script is the transcript. Upload it as subtitles (better reach and accessibility).

- Better encode: the current 0.7 to 1.3 Mbit/s is low. Move to about CRF 17 with a slower preset, or hardware encode where available.

- Metadata generator: title, description with chapter range, tags, and a playlist per series, from the recap hook and story memory.

- Thumbnail: pick the highest-importance panel with a clear face and add the title text.

- Series memory checks: warn when a recap names a character that is not in the memory, to catch invented names.

- Intro and outro bookends already exist in the recap tooling; wire them in.

- Chapter batching: an option to join N chapters into one longer video, because longer videos suit recap channels better than five-minute ones.

- Dashboard: show the queue, each chapter's stage, errors, cost, and the review report.

# 7. Performance plan

| Item | Now | Target | How |
| --- | --- | --- | --- |
| Plan + checks | ~1 min [Measured] | < 1 min | Done: vectorised detection and crop search. |
| Render | 431 s [Measured] | 3 to 4 min [Estimate] | Do not redraw still frames in Python: encode the settled tail with ffmpeg loop, keep Python only for the moving part. Use all 4 cores (done). Test hardware encode. |
| First-run perception | n/a | 2 to 4 min | Several panels per call, 8 calls in parallel, cached. |
| Text-to-speech | n/a | 1 to 3 min | Per sentence, cached by hash, runs in parallel with the next chapter's API work. |
| Reviews | n/a | 1 to 3 min | Sampled, in parallel, small images. |
| Upload | n/a | 2 to 6 min | Resumable upload, runs in its own lane while the next chapter renders. |

Latency (one chapter, start to uploaded) is about 15 to 20 minutes [Estimate]. Throughput with the lanes overlapped is bound by the render, so about 8 to 10 minutes per video [Estimate]. A target of 8 minutes of latency is not realistic; 8 to 10 minutes of throughput is.

# 8. What changes when the audio is automatic

- Alignment gets simpler. Per-sentence audio gives exact start and end. video align becomes a lookup, not a speech-recognition guess.

- The recap writer must write for speech. Short sentences, no brackets or tags in the spoken text, numbers spelt out, a word cap per sentence.

- The human-voice style is lost. A recap channel's identity is often the voice. Run a listening test (Phase 0) before committing, and keep the manual-audio switch.

- Synthetic-voice disclosure. Check YouTube's current rules on labelling realistic synthetic audio, and set the label if it applies [Unverified].

# 9. Publishing to YouTube, and the risks

## 9.1 The upload design

- One-time Google sign-in (OAuth, desktop flow). The token is stored under your user profile, never in the repo.

- Resumable upload of the MP4 with privacyStatus: unlisted, a generated title and description, tags, optional captions, and a playlist per series.

- A quota guard: an upload costs about 1,600 units of the default 10,000 per day, so about 6 per day [Unverified; confirm in the Google console]. The queue spreads uploads over days automatically.

- A fallback folder upload_ready/ containing the MP4, title, description and thumbnail, so you can upload by hand if the API is blocked.

Known blocker to check first [Unverified] Videos uploaded through the API from a new, unverified Google project can be locked to private until the project passes Google's API compliance audit. If that applies, unlisted upload is not possible until the audit passes. Phase 0 includes a test upload to find out.

## 9.2 Copyright and policy

- Webtoons are copyrighted. Unlisted does not prevent a copyright claim, and a strike can affect the whole channel.

- YouTube has policies against mass-produced, repetitive content. Fully automatic, near-identical videos are exactly what those policies target.

- Safer design choices: keep a human gate (videos stay unlisted until you open and approve each one), use material you have permission for or that is licensed, make the narration real commentary, and cap daily output.

- This is a business and legal decision, not a technical one. The factory should make the safe path the default.

# 10. Reliability and operations

| Concern | Design |
| --- | --- |
| Crash or reboot | Jobs in SQLite. On start, running returns to queued. Stages are idempotent and write atomically. |
| API errors and rate limits | Back-off retries, per-provider concurrency caps, and a daily budget cap that pauses the API lane when reached. |
| Bad chapter | Quarantine with a report. Everything else continues. |
| Disk | Pages are about 150 MB per chapter. Delete pages and tiles after the video is uploaded. Refuse to start a job below 10 GB free. |
| Secrets | API keys in environment variables, OAuth tokens under the user profile, nothing in the repo. .gitignore the factory database and logs. |
| Logs and ETA | One log per chapter and one summary. The queue prints a live ETA from measured stage times. |
| Notifications | A Windows notification when the queue finishes or a chapter needs you. Optional email or Telegram. Decision needed. |
| Safety of unattended runs | A global pause file, a dry-run mode that never uploads, and a per-day upload cap. |

# 11. The one-click experience

Everything below is a thin layer over stages that already exist or are built in the phases:

| Command | What it does |
| --- | --- |
| Start_Factory.bat | Double-click. Runs the queue until it is empty, with a live status window. |
| factory add --series "Name" links.txt | Adds chapters from a file of links and queues them. |
| factory status | Per chapter: stage, state, time, cost, last error. |
| factory pause / resume | Stop and continue without losing state. |
| factory retry <chapter> | Re-queue a quarantined or failed chapter. |
| factory approve <chapter> | Mark an unlisted video as approved for making public (a manual step). |

A factory.yaml holds the choices: voice and speed, minimum hold, review sample rates, daily upload cap, budget, notification channel, whether to upload or only build.

# 12. Testing and calibration

- Golden chapter: Chapter 8 is kept as a regression test. The gate numbers from this document become the pass bar.

- Labelled review set: about 200 shots from Chapters 0 to 8, labelled by you once (face cut, text visible, wrong picture: yes or no). About one hour of work. It measures each reviewer's precision and recall, so we know whether to trust it.

- Fault injection: deliberately build videos with a cut face, a visible bubble, a white frame, a frozen shot, and drifted audio, and prove each gate catches its fault.

- Smoke test: a 30-second fake chapter that runs every stage with stub models in under two minutes.

- Soak test: 10 chapters unattended, with one deliberately broken, to prove nothing blocks.

# 13. Roadmap

Effort is rough solo-developer time [Estimate]. Each phase ends with a check you can see.

| Phase | Work | Days | Done when |
| --- | --- | --- | --- |
| 0 | Decisions and proof. Calibration set. Vision model returns reliable face and text boxes? Listening test of two voices. A test YouTube upload (private is fine) to learn the real restriction. | 2 | You have chosen a voice, a model and an upload route. Reviewers have measured accuracy. |
| 1 | Perception and exact crops. annotations.json, box-based cropping, exact bubble removal, the numeric gates. | 4 | On Chapter 8: 0 cut faces among panels with a face box; 0 text boxes in cards. |
| 2 | Automatic audio and shot-first scripting. TTS engine, per-sentence timing, beats, importance, montage beats. | 4 | A chapter built with no recording; sync coverage >= 90%; no filler retiming. |
| 3 | The factory. SQLite queue, lanes, resume, Start_Factory.bat, notifications, dashboard queue page. | 3 | 10 links in, 10 builds out, one deliberately broken, queue never blocks. |
| 4 | Reviewers and the fix loop. Roles A to D, score-based acceptance, quarantine and reports, final-video QA. | 3 | Fault-injection set: every fault caught; fixes never lower the score. |
| 5 | Speed. Static-tail render, encode settings, hardware encode test. | 2 | Render <= 4 min for a 5-minute chapter; bitrate target met. |
| 6 | YouTube. OAuth, resumable upload, metadata, captions, playlists, quota guard, fallback folder. | 3 | An unlisted video appears with correct metadata, or the fallback folder is produced. |
| 7 | Hardening. Soak test, disk and budget guards, docs, one-page user guide. | 2 | Ten unattended chapters finish; a stranger can run it from the guide. |

About 3 to 4 weeks of focused work. The useful early milestone is after Phase 3: links in, finished unlisted-ready videos out, with numeric gates and no human recording. Reviewers and upload can follow once that is solid.

# 14. Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Vision model cannot give reliable face boxes | Medium | High | Phase 0 test. Fallback to an OpenCV detector or a different model. Reviewer A/B still catch the rest. |
| Synthetic voice is not good enough | Medium | Medium | Listening test first. Keep manual audio and a paid-voice option behind the same interface. |
| YouTube blocks unlisted API uploads | Medium | Medium | Phase 0 test upload. Fallback folder and manual upload. |
| Copyright claim or channel strike | Medium | High | Human gate, permitted material, commentary, daily cap. Not solvable by code alone. |
| Review model is wrong in either direction | High | Medium | Numeric gates carry the weight. Reviewers are sampled and measured against the labelled set. |
| Render stays slow | Low | Medium | Lane overlap hides it. Static-tail rendering and hardware encode reduce it. |
| API cost surprises | Medium | Medium | Budget cap, per-stage cost log, ETA. |
| Scope creep | High | High | Phases are ordered so each one ships something usable. Stop after Phase 3 if needed. |

# 15. Decisions needed from you

| Decision | Recommended default |
| --- | --- |
| Voice engine | Kokoro locally, after you listen to a sample next to Piper and one paid voice. |
| Vision model for perception and review | Whatever passes the Phase 0 accuracy test. Start with DeepSeek flash if it does. |
| Upload policy after 2 failed fix rounds | Quarantine and hold for you. Never upload a video that fails a hard gate. |
| Public or unlisted | Unlisted, with a manual approve step before anything is made public. |
| Notification channel | Windows notification, plus email for the end-of-queue summary. |
| One video per chapter, or batches | One per chapter first. Add batching after the factory works. |
| Allowed content | Only series you have permission to use, kept in a simple allowlist file the factory checks. |
| Daily upload cap and budget | 3 uploads a day and a small daily API spend limit until you trust it. |

# Appendix A. Sketches of the new files

### `annotations.json` (one entry per panel)

{ "P016-06": {
    "importance": 3,
    "description": "Renee turns, startled, sunlight in silver hair",
    "characters": ["Renee"],
    "faces": [ {"box": [0.18, 0.08, 0.62, 0.46], "name": "Renee"} ],
    "text_regions": [ {"type": "sfx", "box": [0.70, 0.60, 0.95, 0.74]},
                      {"type": "watermark", "box": [0.00, 0.94, 0.40, 1.00]} ] } }

### `factory.yaml` (the choices)

factory:
  voice: { engine: kokoro, name: default, speed: 1.0 }
  min_hold_seconds: 3.0
  review: { sample_meaning: 0.15, sample_crop: 0.10, sample_quality: 0.10, max_rounds: 2 }
  upload: { enabled: true, privacy: unlisted, daily_cap: 3, human_gate: true }
  budget: { api_per_day: 5.00 }
  notify: { windows: true, email: null }

### Job states

queued -> running -> done
              |-> waiting     (needs audio, quota or a human approval)
              |-> failed      (retry with back-off, then stop; others continue)
              `-> quarantined (failed a hard gate after 2 fix rounds; report written)

# Appendix B. What exists today that this plan reuses

- Provider layer for DeepSeek, Claude, Gemini, Ollama (providers.py), including image input.

- Transcription and recap writing in provider mode, including panel-tagged recaps from contact sheets.

- Panel splitting, alignment, plan, verify, fixes file, review loop, approval gate (all built this session, 295 tests pass).

- Render cache that re-renders only shots that changed.

- The local dashboard, next / status commands, session folders, and the click-through guide.